Project Highrise
Test Evaluation Summary

Version <1.0>

Revision History
Date	Version	Description	Author
<dd/mmm/yy>	<x.x>	<details>	<name>

Table of Contents

Test Evaluation Summary
# Introduction
## Purpose
The purpose of the Test Evaluation Summary is to showcase the findings of Unit and Alpha-Testing a game in the Godot game engine. The tests will ensure the functionality, usability and stability of some components of the game.
The results of the tests will cover a functionality each, thus giving an idea of the state of the whole game. The crucial components are listed
## Scope
This document will influence the state of testing, results and lessons learned.
## Definitions, Acronyms, and Abbreviations
GUT = “Godot Unit Test”
## References
Iteration Test Plan - https://github.com/GamesUnlimited/highrise_doc/blob/f25476d50bafada64affbe7d88d0e3f10516b5b8/testing/Iteration%20Test%20Plan.odt
Unit Test Results - https://github.com/GamesUnlimited/highrise/blob/271a57976be518f5bd325e70da893fd13327968b/out/test_results_1686595353.188.xml
## Overview
This summary showcases the results of the Test Cases found in Iteration Test Plan: Unit tests and Alpha testing.
# Test Results Summary
All Unit tests implemented run successfully and ensure the functionality for further development.
Alpha testing revealed some unintended behavior, some of which are already fixed and backlog items for
the others are created.
# Test Results
## Unit testing
All implemented Unit tests run successfully on the master branch and are executed via CI/CD for every	change to master. Unit test coverage is relatively low, the overall game flow is tested. There were some	complications with the test framework for testing other components, as basic operations as spying and	mocking pose problems in Godot and GUT. Solutions provided by GUT, the doubling method, which	creates a mock, work. But partial mocks of classes, the partial-doubling, which is needed to spy on methods	of the class currently tested, do not work due to a bug in the testing framework. While this issue persists,	adding more Unit tests is not useful, as not all functionality can be tested. Workarounds are possible, but	code-heavy and not future proof, which defeats the purpose of Unit tests.
## Alpha testing
Alpha testing revealed some unintended behavior:
Buttons work differently on mobile. The buttons pressed method is only invoked when the button is released, in contrast to the desktop version, where it is invoked when a mouse-down on the button is invoked. Due to this the defender can no longer move their character before placing them on the level.
  - Severity: high: target device is mobile not desktop
  - Steps taken to resolve: either change implementation of drag and drop or find a way to use the button the same way as on desktop
    - status: done
  - Youtrack: Bug: Buttons do not spawn defenders on mobile : PH-119 (youtrack.cloud)
Blood is not shown for Defense Players.
  - Severity: low: only visual, no gameplay impact
  - Steps taken to resolve: change blood images place in Scene Tree so it is visible
    - status: done
  - Youtrack: Bug: Blood of Defense Player not shown : PH-123 (youtrack.cloud)
Players do not slow down when hitting movable objects, but continue with the same speed.
  - Severity: medium: low gameplay impact, may be abused but only in edge cases
  - Steps taken to resolve: change implementation of object collision to impact a characters speed
    - status: in work
  - Youtrack: Bug: Player does not slow down when hitting objects : PH-122 (youtrack.cloud)
Font size does not scale with display resolution, therefore text may no be readable on small devices.
- Severity: medium: no gameplay impact, but may make game hard to play
- Steps taken to resolve: look up how Godot shows text, change project settings to scale font size
  - status: in work
- Youtrack: Font size does not scale with display resolution : PH-126 (youtrack.cloud)
A character stops shooting when it killed another character, although a second character is still in its view.
- Severity: high: gameplay impact
- Steps taken to resolve: instead of setting one target per character when another character enters the shooting area, implement a queue of targets or start a check if an enemy character is still in shooting range if the character kills another
  - status: in work
- Youtrack: Bug: Characters stop shooting on enemies when they killed one : PH-125 (youtrack.cloud)
# Metrics
Unit tests: see Unit Test Results
Alpha testing:
- Defects found: 5
- Defect resolution time: average 2 hours (some still in progress)
# Conclusion
Some bugs were found using alpha testing, many are already resolved, some are still in progress.
Manual testing will need to be done before releasing, especially on mobile devices, as interactions may	work differently than on desktop.
Beta tests will be necessary before releasing to find eventual additional bugs and see if user experience	requirements are met.
Unit test coverage is low and should increase when the bug in the framework is resolved.