Project Highrise
Iteration Test Plan

Version <1.0>

[Note: The following template is provided for use with the Rational Unified Process. Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document. A paragraph entered following this style will automatically be set to normal (style=Body Text).]
[To customize automatic fields in Microsoft Word (which display a gray background when selected), select File>Properties and replace the Title, Subject and Company fields with the appropriate information for this document. After closing the dialog, automatic fields may be updated throughout the document by selecting Edit>Select All (or Ctrl-A) and pressing F9, or simply click on the field and press F9. This must be done separately for Headers and Footers. Alt-F9 will toggle between displaying the field names and the field contents. See Word help for more information on working with fields.]
Revision History
Date	Version	Description	Author
<dd/mmm/yy>	<x.x>	<details>	<name>

Iteration Test Plan
# Introduction
## Purpose
The purpose of the Iteration Test Plan is to gather all of the information necessary to plan and control the test effort for a given iteration. It describes the approach to testing the software, and is the top-level plan generated and used by managers to direct the test effort.
The Test Plan for Project Highrise will target the main functionalities of the game. For example wether the LevelGenerator generates different levels after a specific amount of iterations or wether the players go to the direction they intend to go.
The motivation for testing in Project Highrise is to rule out errors that may occur on the starting of the game or while playing. This ensures that the game stays playable and that possible defects will be eliminated before even occuring.
For the testing, we will be using a framework plugin, called “GUT”. The testing tool will test the scripts of the Scenes in Godot. For the chosen framework, we will need to download the plugin from the AssertLib inside of Godot.
## Scope
The scope of testing for Project Highrise will be deduced to Unit-Testing and Alpha-Testing. The aim is to suffice the required testing for a unit of a specified type. For example, a player scene should be tested against functionality and usability whereas a map scene should suffice good performance and supportability.
The Alpha Tests consist of playable demos that aim on fixing bugs that occurred while development.
## Intended Audience
The Test Plan is indented for the sole use of monitoring the progress of the project and should be seen as such. The audience thus involves the overseeing person and selected team members respectively. Reicht das?
## Document Terminology and Acronyms
GUT – “Godot Unit Test”
## References
--- insert glossary here ---
## Document Structure
See Table of Content
# Evaluation Mission and Test Motivation
The purpose of testing at the beginning is firstly to build up knowledge in testing inside of Godot and secondly to assure that the tests can be built upon regarding knowledge and experience. If the basics are set, then further testing can be done without problems.
If the basic knowledge is built up, CI can be implemented as a major step. For that to be done, GitHub Actions has to be probed thoroughly and implemented.
## Background
As already mentioned in the “srs.md” document at step 1.2, the game is played on the phone and as such it should be optimized for that use. To ensure that it functions accordingly, the tests will be conducted in this regard. The main problems that the tests will be aimed at are the performance, the usability and the functionality of the game.
## Evaluation Mission
The goal for testing this project is to ensure the performance, functionality and usability of the game itself. This consists of getting good results in every tested aspect. Good results in this regard mean “passed” (also in CI).
## Test Motivators
The key elements are:
- Technical risks that are noted in “Risk management.xlsx”
- Essential components, such as the attack and defender views, the levels and other testable components
- Design elements, such as the levels and the players
# Target Test Items
The listing below identifies those test itemssoftware, hardware, and supporting product elements that have been identified as targets for testing. This list represents what items will be tested.
- Gameloop
- Level generator
- Character
  - Shooting mechanics
  - Movements
- Fog of War (if possible)
# Outline of Planned Tests
## Outline of Test Inclusions
All of the Target Test Items are meant to be tested in this iteration. They are crucial for the release of the first playable version and thus have to function accordingly.
## Outline of Other Candidates for Potential Inclusion
Fog of War.
## Outline of Test Exclusions

# Test Approach
## Initial Test-Idea Catalogs and Other Reference Sources
Unit-Testing and Alpha-Testing has been added.
## Testing Techniques and Types
### Unit Testing

Technique Objective:	The objective of Unit Testing is to test bits of executable code and to ensure functionality and usability. The result of the tests determine whether the bits of code have to be rewritten or not. The goal is to successfully run every Unit Test and get a result that describes the state of the code.
Technique:	Write Tests in GUT / Execute Tests in GitHub Actions / Edit Tests according to the result in GitHub Action
Oracles:	The Observed results in GitHub Actions resemble the results of the Unit Tests themselves, thus ensuring that the functionality and usability are both “good”.
Required Tools:	GUT-Framework for Godot
Success Criteria:	The tests succeed
Special Considerations:	-

### Alpha Testing

Technique Objective:	The testing of the pre-alpha version, before a functioning beta can be tested. This is the first step to create a release candidate.
Technique:	Mostly the same as in Unit Testing / Addressing bugs that came up in the pre-alpha
Oracles:	After the bugs are fixed and the game mechanics are implemented, the Alpha Testing is finished.
Required Tools:	GUT-Framework for Godot / Development Smartphone
Success Criteria:	The tests succeed / Addressed bugs get fixed
Special Considerations:	-

# Entry and Exit Criteria
## Test Plan
### Test Plan Entry Criteria
The testing with (and without) the Test Plan can begin with the introduction of the testing framework.
### Test Plan Exit Criteria
Mostly open end, because there might be features that will should be added and tested along the way. For example, if a component throws errors, because of missing functionalities that should be added.
### Suspension and Resumption Criteria
The suspension of testing may occur, if a component in the testing process malfunctions, such as the CI or the framework itself. The resumption is then evaluated upon finding a solution to that problem.
## Test Cycles
### Test Cycle Entry Criteria
The Test Cycle Entry Criteria is a pull request on GitHub. After every pull request, a test cycle will be executed.
### Test Cycle Exit Criteria
After sufficient results of the executed test cycles.
### Test Cycle Abnormal Termination
-
# Deliverables
Alpha Versions. After an Alpha Test, the built project is uploaded for playing and testing the newest features of the game. Every alpha version should deliver a number of features to test on an emulator or a test development smartphone.
## Test Evaluation Summaries
The Test Evaluation Summary will be written once at the end of the semester. The according document will be pushed to the github_docs site.
## Reporting on Test Coverage
There is no specific test coverage document or report, because the functions to be tested can be a part of way bigger component, thus resulting in a falsely incomplete test coverage.
## Perceived Quality Reports
[Provide a brief outline of both the form and content of the reports used to measure the perceived quality of the product, and indicate how frequently they will be produced. Give an indication about to the method and tools used to record, measure, and report on the perceived product quality. You might include some analysis of Incidents and Change Request over Test Coverage.]
The quality of the product will be tested in alpha versions, before releasing the first working examples. This ensures that the quality stays at an appropriate level.
An alpha Version is released after a batch of improvements and bug fixes were assessed. They come in form of a playable example.
## Incident Logs and Change Requests
If there is a Change Request or change of any sort, it will be visible in the versioning. Logs can also be read on the versioning site.
## Smoke Test Suite and Supporting Test Scripts
[Provide a brief outline of the test assets that will be delivered to allow ongoing regression testing of subsequent product builds to help detect regressions in the product quality.]
## Additional Work Products
### Detailed Test Results
https://github.com/GamesUnlimited/highrise/actions
The GitHub Actions site provides sufficient information over the outcome of the tests.
### Additional Automated Functional Test Scripts
As in 7.6.1.
### Test Guidelines
Mostly following the Guideline provided by GUT and GitHub Actions.
### Traceability Matrices
-
# Testing Workflow
[Provide an outline of the workflow to be followed by the Test team in the development and execution of this Test Plan.]
The specific testing workflow that you will use should be documented separately in the project's Development Case. It should explain how the project has customized the base RUP test workflow (typically on a phase-by-phase basis). In most cases, we recommend you place a reference in this section of the Test Plan to the relevant section of the Development Case. It might be both useful and sufficient to simply include a diagram or image depicting your test workflow.
More specific details of the individual testing tasks are defined in a number of different ways, depending on project culture; for example:
- defined as a list of tasks in this section of the Test Plan, or in an accompanying appendix
- defined in a central project schedule (often in a scheduling tool such as Microsoft Project)
- documented in individual, "dynamic" to-do lists for each team member, which are usually too detailed to be placed in the Test Plan
- documented on a centrally located whiteboard and updated dynamically
- not formally documented at all
Based on your project culture, you should either list your specific testing tasks here or provide some descriptive text explaining the process your team uses to handle detailed task planning and provide a reference to where the details are stored, if appropriate.
For Master Test Plans, we recommend avoiding detailed task planning, which is often an unproductive effort if done as a front-loaded activity at the beginning of the project. A Master Test Plan might usefully describe the phases and the number of iterations, and give an indication of what types of testing are generally planned for each Phase or Iteration.
Note: Where process and detailed planning information is recorded centrally and separately from this Test Plan, you will have to manage the issues that will arise from having duplicate copies of the same information. To avoid team members referencing out-of-date information, we suggest that in this situation you place the minimum amount of process and planning information within the Test Plan to make ongoing maintenance easier and simply reference the "Master" source material.]
# Environmental Needs
- Smartphones for Alpha-Testing
- Development Environment
- Platform, from which the game can be downloaded
## Base System Hardware
The following table sets forth the system resources for the test effort presented in this Test Plan.
System Resources
Resource	Quantity	Name and Type
Test Development PCs	1 for each team member	Various types
Test Development Phones	1	According to need

## Base Software Elements in the Test Environment
The following base software elements are required in the test environment for this Test Plan.
Software Element Name	Version	Type and Other Notes
Godot	4	Game engine
GUT	9	Godot unit testing framework
Play Store		Store for smartphone applications

## Productivity and Support Tools
The following tools will be employed to support the test process for this Test Plan.
Tool Category or Type	Tool Brand Name	Vendor or In-house	Version
Youtrack	JetBrains
GitHub and GitHub Actions	GitHub

## Test Environment Configurations
The following Test Environment Configurations needs to be provided and supported for this project.
Configuration Name	Description	Implemented in Physical Configuration
Average user configuration
Minimal configuration supported
Visually and mobility challenged
International Double Byte OS
Network installation (not client)

# Responsibilities, Staffing, and Training Needs
## People and Roles
This table shows the staffing assumptions for the test effort.

Human Resources
Role	Minimum Resources Recommended / (number of full-time roles allocated)	Specific Responsibilities or Comments
Test Manager		Provides management oversight. / Responsibilities include: / planning and logistics / agree mission / identify motivators / acquire appropriate resources / present management reporting / advocate the interests of test / evaluate effectiveness of test effort
Test Analyst		Identifies and defines the specific tests to be conducted. / Responsibilities include: / identify test ideas / define test details / determine test results / document change requests / evaluate product quality
Test Designer		Defines the technical approach to the implementation of the test effort. / Responsibilities include: / define test approach / define test automation architecture / verify test techniques / define testability elements / structure test implementation
Tester		Implements and executes the tests. / Responsibilities include: / implement tests and test suites / execute test suites / log results / analyze and recover from test failures / document incidents
Test System Administrator		Ensures test environment and assets are managed and maintained. / Responsibilities include: / administer test management system / install and support access to, and recovery of, test environment configurations and test labs
Database Administrator, Database Manager		Ensures test data (database) environment and assets are managed and maintained. / Responsibilities include: / support the administration of test data and test beds (database).
Designer		Identifies and defines the operations, attributes, and associations of the test classes. / Responsibilities include: / defines the test classes required to support testability requirements as defined by the test team
Implementer		Implements and unit tests the test classes and test packages. / Responsibilities include: / creates the test components required to support testability requirements as defined by the designer

## Staffing and Training Needs
This section outlines how to approach staffing and training the test roles for the project.
If new members are acquired → Intro into Godot
# Iteration Milestones

Milestone	Planned Start Date	Actual Start Date	Planned End Date	Actual End Date
Iteration Plan agreed
Iteration starts
Requirements baselined
Architecture baselined
User Interface baselined
First Build delivered to test
First Build accepted into test
First Build test cycle finishes
[Build Two will not be tested]
Third Build delivered to test
Third Build accepted into test
Third Build test cycle finishes
Fourth Build delivered to test
Fourth Build accepted into test
Iteration Assessment review
Iteration ends

# Risks, Dependencies, Assumptions, and Constraints

Risk	Mitigation Strategy	Contingency (Risk is realized)
Tests on CI platform can’t be run	<Test System Administrator> will monitor the behaviour of the platform / <Tester> will make sure that tests are runnable outside of the CI	Consider rewriting the tests / Search for an alternative CI soulution
Test data proves to be inadequate.	<Developer> will ensure a full set of suitable and protected test data is available. / <Tester> will indicate what is required and will verify the suitability of test data.	Redefine test data / Review Test Plan and modify / Components (that is, scripts)
Android System can’t run the game	<System Admin> will ensure that the right configurations are implemented and that the target system meets the requirements.	Try to run the game on another target system / Make optimizations

Dependency between	Potential Impact of Dependency	Owners
Game engine	Altering the behaviour of the CI platform	<Team>
CI platform	No support for the game engine	<Team>

Assumption to be proven	Impact of Assumption being incorrect	Owners
The game starts on the target system	States that the game is still in an unplayable stage, thus delaying the release
The tests are running in CI	Failing CI and thus more effort in testing

[List any constraints placed on the test effort that have had a negative effect on the way in which this Test Plan has been approached.] ?
Constraint on	Impact Constraint has on test effort	Owners

# Management Process and Procedures
Repetition. If any problems occur while processing the test plan, the according spot may be repeated until fixed.
## Measuring and Assessing the Extent of Testing
The Extent of Testing is based on the amount of work to be done in the backlog until the end of the project. If the crucial components in Target Test Items are tested, then the main goal is achieved. Further testing is considered excessive.
## Assessing the Deliverables of this Test Plan
The Deliverables are assessed after completion.
## Problem Reporting, Escalation, and Issue Resolution
Every problem is discussed in the team itself. If there are any escalations, then these will be forwarded to the next highest power. In our case, the professor.
## Managing Test Cycles
Test Cycles are managed automatically on GitHub Actions.
## Traceability Strategies
- The components are traced in the backlog of the project and therefore they are to be maintained on the project management platform
  - Basic implementation of a task is sufficient, if the requirements are met
  - Improvements are to be assessed and tested accordingly
- Motivation
  - Getting a new component fully functioning
  - Ensuring that Alpha Tests handle the appropriate bugs / fixes
## Approval and Signoff